Keith Tomany

2/20/25

# 2-5 Journal – Scrum Master

Transitioning into the role of a Scrum Master for the SNHU Travel project requires a balance of organizational rigor and a servant-leader mindset. To ensure the project stays on track and the team remains motivated, the execution of Scrum events must be purposeful.

Here is a breakdown of how I would lead these events, their benefits, and the strategies for success.

- Sprint Planning: At the start of each two-week sprint, I’ll facilitate a session where the Product Owner presents the prioritized backlog. The team will define the Sprint Goal and pull items into the Sprint Backlog based on their capacity. Ensures the entire team understands the "Why" and "How" of the upcoming work.

- Daily Scrums: These will be 15-minute time-boxed stand-ups. We’ll focus on progress toward the Sprint Goal and identifying "blockers" rather than detailed status reporting, surfacing impediments early so they can be resolved before they derail the sprint.

- Backlog Refinement: Mid-sprint, we will meet to "groom" the product backlog, breaking down large user stories and adding acceptance criteria to ensure items are ready for the next planning session. This reduces ambiguity during planning, ensuring the team doesn't waste time on poorly defined tasks.

- Sprint Review: At the end of the sprint, we’ll hold a collaborative session to demonstrate the finished increment to stakeholders and gather feedback. This provides a feedback loop with stakeholders to ensure the product meets user needs and expectations.

- Sprint Retrospective: After the Review, the team will meet privately to discuss our process. We’ll identify what went well and one or two specific improvements for the next sprint. This will empower the team to own their process and grow more effective over time.

The overarching benefit of this process is predictability and psychological safety. By following a consistent cadence, the team reduces the chaos often found in software development. According to the Agile Practice Guide, these ceremonies foster an environment where "empirical process control" (transparency, inspection, and adaptation) allows the team to deliver high-quality increments even when requirements shift (Project Management Institute, 2017). It transforms a group of individuals into a cohesive unit that learns from every mistake.

To ensure the SNHU Travel team meets the objectives of these events, I will take the following steps:

- Strict Time-Boxing: I will respect the team's time by ensuring every event starts and ends on time. This maintains focus and prevents "meeting fatigue."

- Definition of Done (DoD): I will work with the team to establish a clear DoD. This ensures that when we demo at the Sprint Review, there is no confusion about the quality or completion of a feature.

- Facilitation, Not Dictation: My role is to remove obstacles. I will use techniques like "Fist to Five" for decision-making during planning to ensure every voice is heard, fostering a culture of collective ownership.

- Actionable Retrospectives: I will ensure that the Retrospective results in at least one concrete "action item" that is tracked in the next sprint's backlog, proving to the team that their feedback leads to real change.

References

Project Management Institute. (2017). Agile practice guide. Project Management Institute.

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum.org.